SupportDesk Milestones

18-09-2012

----------------

- SEO friendly URL's in KB.

19-09-2012

----------------

- Add WYSIWYG editor in KB. Add feature to upload images to the text editor.

- Option to specify meta-tags in KB.

- Fix issue with file names & file name references.

- Make email configuration more user-friendly, provide adequate help notes for the admin.

- Admin/staff to be able to add tickets for users.

- Add WYSIWYG editor in tickets section.

- Add option to reply to a ticket & move to next one.

- Add AJAX to tickets section.

- Allow users to create an account at the time of posting a ticket.

- Fix the issue with ticket history.

20-09-2012

----------------

- Add KB entries as replies to tickets.

- Improve the priority setting feature for tickets.

- Improve ticket search area in admin/staff sections.

- Staff rating feature – users to get link to rate staff upon ticket closure.

- Staff rating – admin view.

21-09-2012

----------------

- Admin – ticket reports from various departments.

- Admin - ticket escalation rule setting.

- Admin – dashboard.

- Re-design & check the working of the chat feature.

22-09-2012

----------------

- Site home page – link to KB & search KB feature.

- Improve the overall layout of the product.

24-09-2012

----------------

- One-click installer.

- Testing.

- Bug-fixing.

25-09-2012

----------------

- Create pack / release notes / set up cron / update demo